CRBCL PLATFORM FEATURE COMPLETION
& REMAINING WORK REGISTER

Exhaustive Module-by-Module Implementation Audit, File Evidence, and Operationalization Register

Cowessess First Nation | Chief Red Bear Children's Lodge
Preparation Date: October 27, 2026 | Commit HEAD: 0746579 | Branch: main
Audit Standards: Rigorous Source Code, Automated Test & Live Inspection

1. AUDIT METHODOLOGY & STATUS TAXONOMY

To provide leadership and independent technical evaluators with unvarnished accuracy, every feature in this register is categorized into one of eight standardized, non-promotional status tiers based on physical source code inspection, test pass results, and live environment checks:

• LIVE VERIFIED: Confirmed operating on staging or live environment with end-to-end user verification.

• PRODUCTION DEPLOYED — UAT PENDING: Deployed to live/staging hosting; awaiting authenticated supervisor UAT.

• SOURCE IMPLEMENTED — TESTED: Fully written in backend/frontend with passing automated unit/integration tests.

• SOURCE IMPLEMENTED — BUILD VERIFIED: Source code written and compiles cleanly; pending end-to-end integration tests.

• PARTIALLY IMPLEMENTED: Core data models or basic endpoints created, but workflows or UI forms are incomplete.

• STUBBED / NOT LIVE: Mocked or simulated component; awaits external API key, cloud provisioning, or vendor contract.

• PLANNED / NOT IMPLEMENTED: Documented in future roadmap; no source code or database migrations written yet.

• DECISION PENDING: Awaits formal policy, budget, or architectural approval by the CRBCL Board.

2. COMPLETE PLATFORM FEATURE AUDIT REGISTER

| Domain / Capability | Current Status | Implementation Evidence | Remaining Requirements | Blockers / Dependencies |
| --- | --- | --- | --- | --- |
| 1. Core Auth & RBAC | LIVE VERIFIED (Core Auth) | auth/router.py, users.py, Login.jsx | Multi-factor SMS authentication setup | Twilio contract |
| 2. Master Person & Client Index | SOURCE IMPLEMENTED — TESTED | person.py, client.py, test_client.py | Finalize legal merge approval workflow | CRBCL privacy review |
| 3. Case Management & Safety Plans | PRODUCTION DEPLOYED — UAT PENDING | cases.py, safety_plans.py, TeamDashboard.jsx | Supervisor sign-off signature capture | UAT scheduling |
| 4. Case Notes & Attachments | LIVE VERIFIED (Staging UAT) | case_notes.py, test_case_notes.py | S3 document storage sync integration | AWS Canada S3 bucket |
| 5. Assessment Engine | SOURCE IMPLEMENTED — TESTED | assessments.py, test_assessments.py | Custom Cowessess assessment forms | CRBCL policy templates |
| 6. Prevention & Healing Workspace | LIVE VERIFIED (Staging UAT) | prevention_healing.py, PreventionHealingWorkspace.jsx | Final supervisor acceptance sign-off | UAT sign-off |
| 7. 3-Tier Duplicate Engine | LIVE VERIFIED (Staging UAT) | prevention_healing.py (0746579) | Fine-tune fuzzy thresholds with real data | None (Ready) |
| 8. Staff Login Quarantine | LIVE VERIFIED (Protected) | seed_staging_synthetic.py, auth/service.py | Admin UI bulk credential activation | Admin review |
| 9. Foster Care & Kinship | SOURCE IMPLEMENTED — TESTED | placements.py, CaregiverPortal.jsx | Police record check upload integration | Live UAT |
| 10. Customary Care Agreements | SOURCE IMPLEMENTED — TESTED | customary_care.py, CustomaryCareView.jsx | Elder council signature protocol | Elder committee guidance |
| 11. Cultural & Healing Tracking | SOURCE IMPLEMENTED — TESTED | cultural_healing.py, CulturalDashboard.jsx | Elder honorarium voucher reconciliation | Finance alignment |
| 12. Youth Transition Support | SOURCE IMPLEMENTED — TESTED | youth_services.py, YouthServicesView.jsx | Independent living stipend calculation | Policy approval |
| 13. Family Support & Vouchers | PRODUCTION DEPLOYED — UAT PENDING | family_support.py, FamilySupportView.jsx | Grocery gift card barcode scanning | Barcode hardware |
| 14. Jordan's Principle Claims | SOURCE IMPLEMENTED — TESTED | jordans_principle.py, JordansPrincipleView.jsx | Federal billing EDI export format | Indigenous Services Canada format |
| 15. Legal & Court Dockets | SOURCE IMPLEMENTED — TESTED | legal_court.py, LegalDashboard.jsx | Court document redaction stamps | Court liaison feedback |
| 16. Front Desk Reception | PRODUCTION DEPLOYED — UAT PENDING | front_desk.py, FrontDeskView.jsx | Visitor badge printer integration | Hardware setup |
| 17. Executive & Board Governance | LIVE VERIFIED (Staging UAT) | board_action.py, ExecutiveDashboard.jsx | Annual aggregate report export (PDF) | Board approval |
| 18. Finance & General Ledger | SOURCE IMPLEMENTED — TESTED | finance.py, FinanceDashboard.jsx | Sage/QuickBooks accounting sync | Finance software choice |
| 19. Fleet & GPS Telematics | SOURCE IMPLEMENTED — TESTED | fleet.py, FleetDashboard.jsx | Live OBD-II GPS telematics webhook | Geotab/Samsara API key |
| 20. Ask Red Bear AI (LLM) | STUBBED / NOT LIVE | gateway.py, fake_provider.py, AskRedBear.jsx | Production Claude 3.5 Sonnet API key | Board budget approval |