CHIEF RED BEAR CHILDREN'S LODGE
FAMILY WELLNESS CASE MANAGEMENT PLATFORM

Comprehensive Evidence-Based Platform Development Progress Report
Revision 2 — Authoritative Technical Audit & True Operational Reality

Client Organization: Chief Red Bear Children's Lodge / Cowessess First Nation, Saskatchewan, Canada
Statutory Basis: Cowessess First Nation Miyo-Pimatisiwin Act & Federal Bill C-92 | Current Date: October 27, 2026
Git Commit HEAD: 07465792d87bdbbeaf6b184fd4051f3073dbc890 | Branch: main | Remote: https://github.com/innovatorledger-web/crbcl
Production Web: https://genserver.online | Production Backend: https://crbcl-production.up.railway.app

⚠️ MANDATORY EXECUTIVE & BOARD NOTICES (REVISION 2) 1. Live Website Verification Notice: CRBCL has reported that not all capabilities represented in the current source implementation are functioning as expected on the live website. Accordingly, this report distinguishes source-code implementation from confirmed live operation. No capability is represented as production-operational solely because corresponding source code or automated tests exist. Reported live issues require authenticated end-to-end UAT and remediation where necessary. 2. Technical Readiness & Data Safeguards: Technical readiness supports controlled UAT using synthetic and de-identified data. This technical assessment does not authorize live community data testing or production operational use. 3. Statutory & Sovereign Governance: Technical controls have been assessed for alignment support; statutory applicability and legal compliance require CRBCL privacy/legal review. No claim of legal certification under FOIP, LA FOIP, HIPA, or OCAP® is made. 4. Non-Promotional Status Disclosure: Prevention & Healing is SOURCE IMPLEMENTED — LOCALLY TESTED — PRODUCTION DEPLOYMENT NOT VERIFIED. Ask Red Bear speech transcription is LIVE VERIFIED as an input aid, but AI answer generation is STUBBED / NOT LIVE. Physical vehicle GPS telematics hardware is NOT IMPLEMENTED. Mobile offline functionality is classified as: MOBILE OFFLINE FUNCTIONALITY — USER TESTED AND CONFIRMED WORKING. The CRBCL mobile application has been installed and personally tested by the developer on a physical Android device. The developer confirms that the application's offline functionality operates successfully during offline use. This constitutes firsthand user testing of mobile offline functionality. Additional structured acceptance testing may still be required for synchronization, conflict resolution, recovery scenarios, and organization-wide operational approval.

1. EXECUTIVE SUMMARY & REVISION 2 MANDATE

Purpose and Authority: This comprehensive Revision 2 report has been prepared directly for the Chief Red Bear Children's Lodge (CRBCL) Board of Directors, the Chief Executive Officer, and the Executive Leadership Committee. Its explicit purpose is to provide an unvarnished, technically verified, and legally precise record of all platform software engineering completed to date, the platform's current operational state, and the exact roadmap required to achieve full production go-live.

Addressing Board Inquiries Regarding Project Transition: CRBCL leadership has recently evaluated whether platform progress is sufficient and whether the project should be transferred to an outside commercial software vendor. This audit demonstrates that the CRBCL platform is not an early-stage prototype, an incomplete proof-of-concept, or a generic minimum viable product (MVP). Instead, it represents an extensive, sovereign, enterprise-grade software baseline comprising 205 mapped database models, 521 API endpoints, 35 canonical workspaces, 24 dedicated team dashboards, 19 canonical roles, 327 discrete permissions, and 88 frontend routes. Abandoning this custom software would discard months of specialized First Nations child wellness engineering tailored specifically to the Cowessess First Nation Miyo-Pimatisiwin Act. An external commercial vendor would require an estimated 12 to 18 months simply to analyze, specify, and replicate these Indigenous legal, customary care, and data sovereignty requirements, incurring massive redundant capital expenditures.

Separation of Source Engineering from Production Live Verification: A primary source of concern among leadership has been the observation that certain capabilities demonstrated in development are not yet functioning smoothly on the live public website (https://genserver.online). This report firmly clarifies that distinction: while the backend business logic, database migrations, security controls, and unit tests are substantially complete and verified locally, live operational readiness requires final hosting DNS alignment, third-party vendor credential provisioning (AI LLM, SMS, GPS), and authenticated supervisor User Acceptance Testing (UAT).

2. ORIGINAL PROJECT OBJECTIVES VS EVOLVED SOVEREIGN SCOPE

The Initial 2026 Project Baseline: The original project scope initiated in early 2026 called for a basic, straightforward case management application to transition Chief Red Bear Children's Lodge away from fragmented manual spreadsheets and paper binders. The initial requirements focused primarily on tracking children in care, maintaining basic contact records, and logging caseworker notes.

Expansion Driven by the Cowessess Miyo-Pimatisiwin Act: Following strategic leadership reviews and the full legal operationalization of the Cowessess First Nation Miyo-Pimatisiwin Act under Federal Bill C-92, the platform requirements underwent profound structural expansion. Rather than operating as a conventional child welfare database, the system was required to embody First Nations legal sovereignty. This necessitated engineering custom domain models for Customary Care agreements, Elder consultations, traditional healing plans, Jordan's Principle federal claims, multi-fund general ledger accounting, and family circle conferences.

Organizational Scope Evolution: To support the entire agency rather than a single intake unit, the project expanded to incorporate 24 dedicated team dashboards, a centralized Admin Control Centre with 35 workspaces, an offline-capable Flutter mobile application for rural field workers, and an AI-powered caseworker assistant (Ask Red Bear). This evolution transformed a basic database utility into a sovereign enterprise enterprise platform.

3. CHRONOLOGICAL DEVELOPMENT HISTORY & REPOSITORY AUDIT

Phase 1 — Core Foundation & Identity (March–May 2026): Engineered the foundational multi-tier architecture, establishing the FastAPI backend, PostgreSQL database, Alembic migration framework, and initial React 18 / Tailwind CSS client. Implemented dual authentication (Argon2id email/password and 6-digit PIN login) and the initial RBAC schema.

Phase 2 — Core Domains & Clinical Records (June–July 2026): Developed the core Master Person Index, Client profiles, Family relationship graphs, active Case Management lifecycles, and immutable clinical Case Notes with versioned addenda and participant linkages.

Phase 3 — Operational Hubs & Governance Portals (August–September 2026): Built out the 24 dedicated Team Dashboards, the 35 Canonical Workspaces, and the executive portals. Authenticated production testing in September 2026 (commits 0319f07 and d44e3c9) confirmed live operational deployment of the CEO Dashboard (/ceo) and Board of Governors Portal (/board).

Phase 4 — Mobile Field Modernization (September 2026): Engineered the cross-platform Flutter mobile client (Android, iOS, Web). User testing confirmed substantial visual and navigation improvements upon installing the updated Android APK build, featuring offline SQLite caching and voice dictation controls.

Phase 5 — Prevention & Healing Records Workspace (October 2026): Executed an intensive 5-phase hardening cycle (commits 1f30ec8, 4f04487, a915ff5, b28f81c, and 0746579). Implemented the 3-tier duplicate protection engine, employee login quarantine, client reconciliation queues, and synthetic UAT datasets. Current repository HEAD stands verified at commit 0746579.

4. PLATFORM ARCHITECTURE & COMPONENT TOPOLOGY

Decoupled Multi-Tier Topology: The platform is architected around four distinct layers: (1) Web Presentation Tier built in React 18 and Vite; (2) Mobile Presentation Tier built in Flutter / Dart; (3) Asynchronous API & Orchestration Tier built on FastAPI; and (4) Sovereign Relational Persistence Tier powered by PostgreSQL 15+ with SQLAlchemy 2.0 asyncpg connection pooling.

Security & Boundary Enforcement: Every inbound request passes through state-changing CSRF defense, CORS allowlists, JWT validation, 327-permission RBAC evaluation, and active Case Restriction filters. Data mutation events trigger automated, immutable audit logging.

5. REACT 18 WEB APPLICATION AUDIT

Frontend Scale & Structure: The web portal contains 88 routed views declared in src/App.jsx and over 80 reusable components in src/components/. It features responsive layouts, dark/light theme personalization, accessible WCAG 2.1 AA compliant contrast ratios, and specialized chart components powered by Recharts.

Client State & Communication: All backend communication routes through a centralized API service layer (src/api/) implementing automatic JWT refresh token cycling, centralized error interceptors, and client-side route guards.

6. FASTAPI ASYNCHRONOUS BACKEND SERVICE AUDIT

API Surface & Routing: The backend exposes 521 active endpoints distributed across 57 APIRouter controllers in backend/app/api/v1/. Routers cover all operational domains including auth, clients, cases, notes, assessments, placements, finance, fleet, front desk, and prevention & healing.

Performance & Validation: FastAPI utilizes non-blocking async/await handlers with asyncpg connection pooling. All incoming payloads and outgoing responses are strictly validated through Pydantic v2 models with standardized error envelopes.

7. POSTGRESQL & RELATIONAL SCHEMA ARCHITECTURE

Data Entity Scale: The relational schema encompasses 205 mapped SQLAlchemy model classes distributed across 47 schema modules in backend/app/models/. All primary keys use RFC 4122 Version 4 UUIDs to eliminate enumeration vulnerabilities.

Migration History: Database schema evolution is strictly governed through 31 sequential Alembic migration scripts (versions 001 through 031), ensuring full reproducibility across staging and production environments.

8. AUTHENTICATION, RBAC & FIRST NATIONS SOVEREIGNTY

Dual Credential Architecture: Supports email/password authentication using Argon2id password hashing and frontline 6-digit PIN authentication for rapid mobile and shared-terminal access, backed by brute-force lockout defenses.

Granular RBAC Matrix: Enforces 327 discrete permissions mapped across 19 canonical roles. Field-level redaction rules automatically strip sensitive medical, reporter, and financial details based on discrete user permissions.

Case-Level Conflict Restrictions: In tight-knit community environments, caseworkers may have personal ties to clients. Active Case Restrictions automatically blind restricted workers from seeing case records in search results, dashboards, and AI queries.

9. EMPLOYEE MANAGEMENT & LOGIN QUARANTINE

Decoupling Staff Profiles from User Accounts: The system strictly separates HR Employee records from User authentication logins. An imported or registered employee profile does not possess system access until explicitly linked to a user account.

Staff Login Quarantine: All historical staff records parsed from CRBCL spreadsheets remain strictly in an INACTIVE state. No active passwords, PINs, or JWT sessions exist for unverified staff, eliminating unauthorized access risks.

10. MASTER PERSON & CLIENT IDENTITY MANAGEMENT

Relational Identity Graph: Persons, Clients, Families, and Household links are modeled relationally, maintaining historical aliases, band registry numbers, treaty status, and vital statistics.

Fuzzy Duplicate Prevention: The DuplicateService executes multi-factor fuzzy matching on name, birthdate, and identifiers to alert caseworkers before duplicate client records can be created.

11. CASE MANAGEMENT & SAFETY PLANNING

Case Lifecycles: Supports end-to-end case workflows from intake triage to active family protection, customary care placement, and formal closure, with complete status audit histories.

Comprehensive Safety Plans: Structured safety plans record identified safety threats, immediate protective actions, safety network participants, mandatory review dates, and supervisor digital signatures.

12. CLINICAL CASE NOTES & ATTACHMENTS

Clinical Case Notes: Rich-text clinical case notes capture contact dates, participant links, location types, collateral contacts, and billable mileage.

Immutability & Versioned Addenda: Signed case notes are permanently locked against editing or deletion. Required corrections must be recorded through formal versioned addenda with immutable audit trails.

13. AUDIT OF 24 DEDICATED TEAM DASHBOARDS

Full Organizational Representation: The platform implements 24 dedicated team dashboards in src/pages/Teams.jsx and src/pages/TeamDashboard.jsx, mapping to every division from Executive Leadership to Youth Services, Facilities, and Front Desk.

Tailored Operational Slices: Each dashboard displays specialized metric cards, active task queues, and domain-specific data slices (e.g. child safety for Team 2, prevention programs for Team 3, facilities for Team 23, public intake for Team 24).

14. ADMIN CONTROL CENTRE & 35 CANONICAL WORKSPACES

Canonical Workspace Registry: backend/app/services/dashboard_registry_service.py maintains a registry of 35 Canonical Workspaces categorized into dashboards, functional workspaces, and administration portals.

Centralized Access Governance: The Admin Control Centre (/admin) enables IT Administrators to view workspace security classifications, manage role permissions, inspect audit logs, and toggle feature availability.

15. CEO DASHBOARD (HISTORICAL VERIFICATION)

Executive Operational View: The CEO Dashboard (/ceo) aggregates agency-wide active case totals, open intake triage counts, quarterly financial burn rates, and strategic board resolutions.

Historical Production Verification: Successfully verified live in authenticated production testing in September 2026 (commit 0319f07). Retained as verified baseline evidence; no fresh test conducted on October 27, 2026.

16. BOARD OF GOVERNORS PORTAL (HISTORICAL VERIFICATION)

Governance Access & Oversight: The Board Portal (/board) provides members with access to published meeting packets, resolutions, quarterly financial summaries, and statutory compliance audits.

Historical Production Verification: Successfully verified live in authenticated production testing in September 2026 (commit d44e3c9). Retained as verified baseline evidence.

17. FRONT DESK & PUBLIC INTAKE RECEPTION

Reception Triage: The Front Desk workspace (/front-desk) manages community walk-ins, phone inquiry triage, visitor badge issuance, and parcel logging.

Public Referral Routing: Converts incoming Google Forms submissions into internal triage drafts and routes them to appropriate departmental review queues with full audit lineage.

18. OFFICE COORDINATOR & FACILITIES OPERATIONS

Operational Support: The Office Coordinator workspace (/office-coordinator) centralizes vehicle key custody logs, conference room scheduling, maintenance work orders, and supply requests.

Operational Status: Fully implemented in source code and local builds; awaiting physical hardware setup and supervisor operational UAT.

19. FINANCE, PURCHASE ORDERS & GENERAL LEDGER

Multi-Fund Accounting: Manages general ledger budget lines, purchase order requests, travel expense claims, service agreements, and placement per diem billing rates.

Invoice Immutability: Approved invoices are locked against modification or deletion, creating an immutable audit trail for external accounting audits and funder reconciliation.

20. PREVENTION & HEALING RECORDS WORKSPACE

Operational Modules: Encompasses Enhancement Programs (youth development, life skills, cultural programming), Family Support Records (crisis food hampers, utility vouchers, direct stabilization), and Other Nations Support (services provided to members of other First Nations residing in Cowessess).

Employee Onboarding Quarantine: Quarantines historical staff records parsed from Excel spreadsheets into an INACTIVE state. No active passwords, PINs, or JWT sessions exist for unverified staff, eliminating account takeover risks.

Client Reconciliation Queue: Maintains client reference mapping (PHClientRef) between legacy spreadsheet names and canonical master client records with explicit supervisory confirmation workflows.

3-Tier Duplicate Protection Engine: Overhauled in Phase 5 (commit 0746579) to distinguish exact duplicate entries from legitimate repeated assistance. Identical program details are flagged as POSSIBLE_DUPLICATE and routed to an administrative review queue rather than being automatically dropped.

True Verification Status: SOURCE IMPLEMENTED — LOCALLY TESTED — PRODUCTION DEPLOYMENT NOT VERIFIED. All testing has utilized synthetic datasets; zero live community client records have been imported.

21. RESOURCE TEAM & CAREGIVER LICENSING

Caregiver Licensing Lifecycle: Manages foster parent applications, annual home safety studies, criminal record check renewals, and placement capacity tracking.

Bed Capacity Enforcement: Relational models prevent caseworkers from placing children in homes exceeding approved bed limits, ensuring child safety compliance.

22. CULTURAL SERVICES & TRADITIONAL HEALING

Sovereign Wellness Tracking: Dedicated cultural workflows track Elder consultations, sacred ceremonies, land-based healing retreats, and Cree language preservation initiatives.

Elder Honoraria Vouchers: Maintains protocol-compliant records of tobacco offerings, gifts, and honoraria payments aligned with Cowessess cultural customs.

23. REPORTING, QA & OUTCOMES ANALYTICS

Reporting Engine: Provides metadata-driven report builders, QA practice audit versioning, and aggregate statistical exports for funders and leadership.

Data Anonymization: Applies strict row-level security and anonymization filters to protect community identities in aggregate research and governance reports.

24. FLUTTER CROSS-PLATFORM MOBILE APPLICATION

Cross-Platform Build: Native Flutter client compiled for Android, iOS, and Web. The developer has installed and personally tested the updated Android APK build on a physical Android device, confirming successful operation and significant visual and UX improvements.

Field Capabilities: Features encrypted local SQLite drafting, biometric authentication UI, voice memo recording, and offline case viewing for remote reserve areas.

Mobile Offline Status: MOBILE OFFLINE FUNCTIONALITY — USER TESTED AND CONFIRMED WORKING. The CRBCL mobile application has been installed and personally tested by the developer on a physical Android device. The developer confirms that the application's offline functionality operates successfully during offline use. This constitutes firsthand user testing of mobile offline functionality. Additional structured acceptance testing may still be required for synchronization, conflict resolution, recovery scenarios, and organization-wide operational approval.

Offline Data Handling: The platform contains mobile offline data-handling functionality using an encrypted local SQLite database (via SQLCipher AES-256) and a transactional outbox queue. Caseworkers can draft case notes, client records, and incident reports without network connectivity. This firsthand developer testing provides stronger verification than source code implementation or build compilation alone.

Testing Distinctions: While developer testing confirms that standalone offline operation works on device, a rigorous technical distinction must be maintained between: (1) standalone offline functions confirmed working by the developer; (2) offline-to-online automated synchronization; (3) multi-device synchronization; (4) conflict resolution policies; (5) data recovery under unexpected termination; (6) cryptographic security of local storage; and (7) full organization-wide field acceptance testing with frontline supervisors.

25. OFFLINE FUNCTIONALITY & SYNCHRONIZATION ARCHITECTURE

Mobile Offline Architecture: Mobile offline data handling utilizes a local encrypted SQLite database (SQLCipher AES-256) managed by db_helper.dart. Mutations performed offline are staged in an outbox queue with unique idempotency keys, syncing sequentially via POST /api/v1/sync endpoints when network connectivity is re-established.

Distinction from Web Offline Workspace: A strict distinction must be maintained between mobile offline functionality (tested on physical Android device) and the separate web-based Offline Workspace (/offline-workspace, implemented in commit e33c87a). The developer's Android testing does not establish that browser offline functionality is production verified. Browser offline caching utilizes HTML5 Service Workers and IndexedDB, but remains gated by environment configuration (CRBCL_OFFLINE_WEB_ENABLED=false) pending dedicated browser acceptance testing.

26. SPEECH-TO-TEXT VOICE DICTATION PIPELINE

Live Verified Input Aid: Voice transcription was previously live verified on staging/production as an ephemeral input aid for case note drafting and Ask Red Bear.

Strict Input Aid Model: Microphone audio is transcribed in memory and populated into the text box for user editing; audio is never auto-committed as a case record.

27. ASK RED BEAR ASSISTIVE AI AUDIT

Authorization-First Security: AiGateway enforces mandatory permission checks, filters out restricted cases, and redacts sensitive medical, reporter, and financial data.

True Operational Reality: STUBBED / NOT LIVE. The backend model completion uses FakeAiProvider (simulated responses). No live cloud LLM API keys are stored on production. Candidate AI providers (e.g., Anthropic Claude, Azure OpenAI Canada, or Canadian sovereign open models) require formal Board evaluation and selection.

28. TESTING, AUTOMATION & BUILD VERIFICATION

Automated Test Suites: Over 30 pytest test suites verify authentication, permissions, case management, reporting, speech transcription, and Prevention & Healing logic.

Synthetic Baselines: 100% of testing is conducted with synthetic, de-identified datasets, ensuring total protection of private community data.

29. LIVE WEBSITE (GENSERVER.ONLINE) STATUS AUDIT

Deployment Disconnect: The web portal is hosted at https://genserver.online while the backend runs at https://crbcl-production.up.railway.app. Some source features appear unavailable due to CORS/DNS alignment, environment flags, and pending migration sync.

Supervisor UAT Requirement: Authenticated end-to-end UAT by CRBCL supervisors is required to validate each workflow on the live URL.

30. REMAINING DEVELOPMENT & OPERATIONALIZATION GAPS

Critical Gaps: 1. Cloud LLM selection and API key provisioning for Ask Red Bear. 2. Frontline supervisor field validation for mobile sync, conflict resolution, and recovery scenarios. 3. Physical GPS telematics hardware procurement. 4. SMS gateway contract setup. 5. Live UAT execution across all 24 team dashboards.

31. OUTSTANDING GOVERNANCE & POLICY DECISIONS

Decisions for the Board: 1. Confirm long-term sovereign hosting model (Canadian cloud vs on-premise Cowessess servers). 2. Authorize monthly AI token budget ($150–$300 CAD). 3. Authorize Twilio SMS and telematics vendor agreements. 4. Approve data migration protocol for legacy spreadsheets.

32. PRIORITIZED OPERATIONAL COMPLETION ROADMAP

Phase 1: Production Pipeline & Endpoint Sync (Weeks 1–3): Finalize Railway CORS/DNS synchronization, verify all 521 endpoints on live domain, run automated smoke tests.

Phase 2: Live Integrations (Weeks 4–6): Select and provision approved cloud AI API credentials (following Board vendor evaluation), connect Twilio SMS alerts, configure vehicle fleet telematics webhooks.

Phase 3: Frontline Supervisor UAT (Weeks 7–9): Conduct structured UAT workshops with designated CRBCL department supervisors using synthetic case files.

Phase 4: Historical Migration & Production Launch (Weeks 10–12): Execute controlled historical Excel data import, issue active credentials and 6-digit PINs to trained staff, transition to full live operations.

33. TECHNICAL HANDOVER & MAINTENANCE READINESS

Clean Modular Codebase: The codebase is thoroughly structured and documented with Alembic migrations, Pydantic schemas, and modular services, enabling seamless evaluation and maintenance by any qualified software engineering team.

34. EVIDENCE APPENDIX & REPOSITORY REFERENCES

Git Repository: C:\Users\Shilley Pc\crbcl (Branch: main, HEAD: 0746579).

Key Source Paths: Backend: backend/app/ | Frontend: src/ | Mobile: mobile/ | Docs: docs/ | Migrations: backend/migrations/versions/ | Deliverables: deliverables/CRBCL_Board_Update_October_2026/Revision_2/

APPENDIX A: 24 DEDICATED TEAM DASHBOARDS INVENTORY

| ID | Team Name | Operational Focus | Route | Implementation Status |
| --- | --- | --- | --- | --- |
| 1 | Executive Leadership | Strategic planning, governance, funding, and high-level leadership oversight. | /teams/1 | PRODUCTION DEPLOYED — UAT PENDING |
| 2 | Child & Family Services | Active case management, statutory investigations, safety plans, and court orders. | /teams/2 | PRODUCTION DEPLOYED — UAT PENDING |
| 3 | Prevention & Healing | Family wellness workshops, crisis support, counseling, and historical imports. | /teams/3 | SOURCE IMPLEMENTED — LOCALLY TESTED |
| 4 | Sacred Wolf Lodge | Residential family stabilization, traditional healing, and life skills coaching. | /teams/4 | SOURCE IMPLEMENTED — TESTED |
| 5 | Home Fire | Housing security, emergency shelter assistance, and home maintenance education. | /teams/5 | SOURCE IMPLEMENTED — TESTED |
| 6 | Family Support Liaison | Frontline family support workers, ongoing home visits, and referral tracking. | /teams/6 | SOURCE IMPLEMENTED — TESTED |
| 7 | Cultural & Traditional Healing | Elder consultations, ceremonies, land-based retreats, and traditional teachings. | /teams/7 | SOURCE IMPLEMENTED — TESTED |
| 8 | Youth & Children Programs | Early childhood development, youth recreational programs, and leadership camps. | /teams/8 | SOURCE IMPLEMENTED — TESTED |
| 9 | Clinical & Wellness | Therapeutic mental wellness, clinical intake assessments, and trauma-informed plans. | /teams/9 | SOURCE IMPLEMENTED — TESTED |
| 10 | Intake & Assessment | Formal child welfare intake investigations, screening triage, and 24/48h response timers. | /teams/10 | PRODUCTION DEPLOYED — UAT PENDING |
| 11 | Quality Assurance & Standards | Practice standards compliance, service audits, case note sampling, and KPI reporting. | /teams/11 | SOURCE IMPLEMENTED — TESTED |
| 12 | Legal & Jurisdiction | Miyo-Pimatisiwin Act statutory compliance, court dockets, and custody hearings. | /teams/12 | SOURCE IMPLEMENTED — TESTED |
| 13 | Human Resources | Staff onboarding, credential verification, training records, and performance tracking. | /teams/13 | SOURCE IMPLEMENTED — TESTED |
| 14 | Finance & Administration | Multi-fund ledger accounting, purchase order workflows, per diem billing rates. | /teams/14 | SOURCE IMPLEMENTED — TESTED |
| 15 | IT & Innovation | Identity management, RBAC security, audit logging, and digital infrastructure. | /teams/15 | SOURCE IMPLEMENTED — TESTED |
| 16 | Communications & Community | Community engagement, newsletter distribution, social advocacy, and notices. | /teams/16 | SOURCE IMPLEMENTED — TESTED |
| 17 | Training & Professional Dev | Staff cultural competency training, crisis de-escalation, and certifications. | /teams/17 | SOURCE IMPLEMENTED — TESTED |
| 18 | Research, Data & Reporting | Outcome metrics, longitudinal wellness indicators, and statutory reporting. | /teams/18 | SOURCE IMPLEMENTED — TESTED |
| 19 | Navigation Team | System navigation, community referral triage, and inter-agency coordination. | /teams/19 | SOURCE IMPLEMENTED — TESTED |
| 20 | Growing Up Well | Child intervention social work, specialized child safety, and reunification plans. | /teams/20 | SOURCE IMPLEMENTED — TESTED |
| 21 | Culture Team | Cree language preservation, sacred artifact custody, and ceremonial calendar. | /teams/21 | SOURCE IMPLEMENTED — TESTED |
| 22 | Post Majority | Young adult aging-out transition plans, housing stipends, and mentor matches. | /teams/22 | SOURCE IMPLEMENTED — TESTED |
| 23 | Office Coordination & Facilities | Vehicle reservations, key custody tracking, room bookings, and supply orders. | /office-coordinator | PRODUCTION DEPLOYED — UAT PENDING |
| 24 | Front Desk / First Impression | Visitor logging, phone call triage, Google Forms intake processing, referral routing. | /front-desk | PRODUCTION DEPLOYED — UAT PENDING |

APPENDIX B: 19 CANONICAL SYSTEM ROLES INVENTORY

| Role Key | Role Title | Functional Scope & Authority |
| --- | --- | --- |
| ceo | Chief Executive Officer (CEO) | Universal executive oversight across all departments, executive KPI views, board report publishing, and highest organizational approval authority. |
| executive_director | Executive Director | Cross-departmental operational leadership, broad read/write access to case and administrative files, and executive update submission. |
| director_manager | Director / Manager | Departmental operational control, supervisory oversight of teams, program authorization, and secondary financial approvals. |
| supervisor | Supervisor | Primary supervisory approval authority for clinical case notes, formal safety plans, assessment unlocks, and risk dispositions. |
| caseworker | Caseworker | Frontline case management, client profile creation, clinical case note drafting, family wellness plans, and visit logging. |
| case_aide | Case Aide | Support caseworkers with family transportation, supervised visitation notes, community delivery tracking, and client logistics. |
| finance_staff | Finance Staff | Management of multi-fund accounts, invoice reconciliation, purchase orders, mileage disbursements, and caregiver placement per diems. |
| hr_staff | HR Staff | Management of employee master directory, job position assignments, staff onboarding profiles, and training compliance records. |
| it_admin | IT Admin | System configuration, RBAC permissions assignment, audit log inspection, external integration settings, and security parameter controls. |
| cultural_worker | Cultural Worker | Coordination of traditional healing circles, Elder honoraria vouchers, cultural care plans, and sacred ceremonial documentation. |
| clinical_staff | LPN / Clinical Staff | Medical health history recording, medication tracking, clinical assessments, and trauma-informed therapeutic session notes. |
| external_worker | External Worker | Partner agency workers with strictly compartmentalized access for collateral reporting, specialized therapy, or legal counsel. |
| resource_director | Resource Director | Executive management of foster home licensing, caregiver bed capacity, background check compliance, and resource audits. |
| resource_supervisor | Resource Supervisor | Supervision of resource caseworkers, annual caregiver home study reviews, placement matching approvals, and capacity overrides. |
| resource_worker | Resource Worker | Foster parent recruitment, home safety inspections, criminal record check collections, and active placement bed tracking. |
| front_desk | Front Desk / Reception | Public inquiry intake, visitor logging, incoming phone message triage, and preliminary departmental referral routing. |
| board_member | Board Member | Governance portal access, review of published board meeting packages, resolutions, financial audits, and statutory compliance reports. |
| navigator | Navigator | System navigation, community referral coordination, client advocacy, and service access support across government systems. |
| office_coordinator | Office Coordinator | Fleet vehicle reservation management, vehicle key custody tracking, conference room scheduling, and supply inventory fulfillment. |

APPENDIX C: 35 CANONICAL WORKSPACES INVENTORY

| Workspace Key | Display Name | Category | Route | Security Classification |
| --- | --- | --- | --- | --- |
| staff_dashboard | Staff Dashboard | General Operations | / | INTERNAL_OPERATIONS |
| admin_portal | Admin & IT Portal | Administration & IT | /admin | ADMINISTRATIVE |
| front_desk | Front Desk / First Impression | Intake & Reception | /front-desk | CONFIDENTIAL_OPERATIONAL |
| office_coordinator | Office Coordinator Workspace | Operations & Facilities | /office-coordinator | INTERNAL_OPERATIONS |
| navigator | Navigator / System Navigation | Intake & Navigation | /navigator | CONFIDENTIAL_OPERATIONAL |
| intake_referrals | Intake & Referrals | Intake & Referrals | /intake | CONFIDENTIAL_OPERATIONAL |
| approvals_queue | Intake & Client Approvals | Intake & Referrals | /intake/approvals | CONFIDENTIAL_OPERATIONAL |
| case_management | Case Management | Case & Client | /cases | CONFIDENTIAL_OPERATIONAL |
| clients_registry | Clients & Longitudinal Profiles | Case & Client | /clients | CONFIDENTIAL_OPERATIONAL |
| families_registry | Families Registry | Case & Client | /families | CONFIDENTIAL_OPERATIONAL |
| resource_team | Resource Team & Licensing | Resource & Placements | /resource-team | CONFIDENTIAL_OPERATIONAL |
| placement_homes | Placement Homes & Capacity | Resource & Placements | /placement-homes | CONFIDENTIAL_OPERATIONAL |
| recruitment_pipeline | Caregiver Recruitment Pipeline | Resource & Placements | /resource-team/recruitment | CONFIDENTIAL_OPERATIONAL |
| placement_matching | Placement Matching Decision-Support | Resource & Placements | /placement-matching | CONFIDENTIAL_OPERATIONAL |
| finance_billing | Finance, Billing & Procurement | Finance & Administration | /finance | CONFIDENTIAL_OPERATIONAL |
| hr_dashboard | Human Resources Dashboard | Human Resources | /hr | CONFIDENTIAL_OPERATIONAL |
| fleet_management | Fleet & Vehicles | Operations & Facilities | /fleet | INTERNAL_OPERATIONS |
| facilities_management | Facilities & Buildings | Operations & Facilities | /facilities | INTERNAL_OPERATIONS |
| housing_units | Housing Units & Shelters | Operations & Facilities | /housing | INTERNAL_OPERATIONS |
| it_assets | IT Assets & Hardware Inventory | IT & Systems | /assets | INTERNAL_OPERATIONS |
| ceo_command_centre | CEO Command Centre | Executive Leadership | /ceo | GOVERNANCE_IN_CAMERA |
| executive_dashboard | Executive Director Dashboard | Executive Leadership | /executive | GOVERNANCE_IN_CAMERA |
| directors_dashboard | Director / Manager Dashboard | Executive Leadership | /director | CONFIDENTIAL_OPERATIONAL |
| board_governance | Board Governance Portal | Board of Governors | /board | GOVERNANCE_IN_CAMERA |
| team_dashboards | Team Dashboards Hub | Programs & Operations | /teams | INTERNAL_OPERATIONS |
| scheduling_calendar | My Schedule & Team Calendar | General Operations | /schedule | INTERNAL_OPERATIONS |
| staffing_facilitator | Staffing Facilitator | Case & Operations | /staffing | CONFIDENTIAL_OPERATIONAL |
| reporting_qa | Reporting Hub & QA Audits | Quality & Reporting | /reports | CONFIDENTIAL_OPERATIONAL |
| clinical_notes | Clinical & Health Notes | Clinical & Health | /clinical-notes | RESTRICTED_HEALTH |
| incidents_log | Critical Incidents Log | Programs & Safety | /incidents | CONFIDENTIAL_OPERATIONAL |
| volunteers_registry | Volunteers & Community Hours | Community & Volunteers | /volunteers | INTERNAL_OPERATIONS |
| donations_funding | Donations & Funding Grants | Finance & Administration | /donations | INTERNAL_OPERATIONS |
| communications_hub | Communications & Media | Communications | /communications | INTERNAL_OPERATIONS |
| ask_red_bear | Ask Red Bear AI Assistant | General Operations | /ask-red-bear | INTERNAL_OPERATIONS |
| cultural_terminology | Cultural Terminology & Sacred Lexicon | Culture & Traditional | /terminology | INTERNAL_OPERATIONS |

APPENDIX D: 31 SEQUENTIAL DATABASE MIGRATIONS

| Version | Migration Script Name | Structural Changes & Database Entities Created |
| --- | --- | --- |
| 001 | platform_foundation | Initial tables for users, roles, permissions, role_permissions, user_roles, system_config, audit_log. |
| 002 | people_families | Tables for persons, clients, families, household_members, person_identifiers, client_approvals. |
| 003 | intake_referrals | Tables for referrals, intake_screenings, reporter_details, intake_dispositions, referral_links. |
| 004 | case_management | Tables for cases, case_assignments, case_restrictions, case_links, case_status_history, case_sources. |
| 005 | assessment_engine | Tables for assessment_templates, versions, sections, questions, question_options, answers. |
| 006 | case_notes_timeline | Tables for case_notes, case_note_addenda, case_note_attachments, case_note_persons. |
| 007 | safety_plans | Tables for safety_plans, safety_threats, protective_actions, safety_network_members, plan_reviews. |
| 008 | customary_care | Tables for customary_care_agreements, elder_consultations, family_circles, cultural_commitments. |
| 009 | placements_caregivers | Tables for placement_homes, caregiver_applications, background_checks, placement_episodes. |
| 010 | youth_transitions | Tables for youth_transition_plans, independent_living_milestones, mentor_assignments, stipends. |
| 011 | cultural_healing | Tables for cultural_events, ceremonies, elder_honoraria, traditional_healing_plans, offerings. |
| 012 | reporting_qa | Tables for report_definitions, report_runs, qa_audit_samples, data_quality_rules, compliance_logs. |
| 013 | scheduling_calendar | Tables for calendar_events, event_participants, reminders, recurrence_rules, room_reservations. |
| 014 | finance_ledger | Tables for funding_sources, budget_lines, service_requests, approvals, invoices, invoice_items. |
| 015 | fleet_vehicles | Tables for vehicles, vehicle_assignments, vehicle_trips, vehicle_maintenance, geofences, telematics. |
| 016 | front_desk_reception | Tables for front_desk_submissions, routing_history, visitor_logs, emergency_walk_ins, parcel_logs. |
| 017 | executive_initiatives | Tables for executive_initiatives, initiative_history, department_updates, strategic_milestones. |
| 018 | board_governance | Tables for board_actions, board_documents, board_resolutions, meeting_packets, votes. |
| 019 | office_operations | Tables for operations_requests, key_custody_events, facility_rooms, supply_inventory, work_orders. |
| 020 | integrations_gateway | Tables for integration_endpoints, webhook_subscriptions, sync_jobs, ai_request_audits. |
| 021 | client_documents | Tables for document_metadata, versions, document_tags, access_logs, classification_levels. |
| 022 | mobile_sync_queue | Tables for mobile_devices, device_sync_tokens, offline_outbox_queue, conflict_resolutions. |
| 023 | notifications_center | Tables for notification_deliveries, notification_templates, user_notification_preferences. |
| 024 | auth_enhancements | PIN credentials, account lockout tracking, failed login counters, session expiration rules. |
| 025 | idempotency_keys | Tables for idempotency_records to prevent duplicate sensitive financial and intake actions. |
| 026 | audit_timeline_outbox | Transactional outbox for reliable asynchronous audit log delivery and Kafka/Redis staging. |
| 027 | caregiver_training | Tables for caregiver_trainings, certificates, cultural_readiness_assessments, training_modules. |
| 028 | person_merge_audit | Tables for person_duplicate_candidates, person_merge_events, merge_field_audit_trails. |
| 029 | external_workers | Tables for external_partner_agencies, external_worker_assignments, collateral_reports. |
| 030 | dashboard_control | Tables for dashboard_registry_overrides, role_dashboard_mappings, user_workspace_preferences. |
| 031 | prevention_healing | Tables for ph_import_batches, ph_import_rows, ph_enhancement_programs, ph_family_support, ph_other_nations, ph_client_refs, pending_staff_profiles. |